| # Project Status Report | Overall Status:  On Track |
| --- | --- |

# GamemasterScrawl (5) Parker Hoffman						Date: 2/10/2026

| ## Status Code Legend |  |
| --- | --- |
| - On Track: Project is on schedule | - High Risk: At risk, with a high risk of going off track |
| - At Risk: Milestones missed but date intact | - Off Track: Date will be missed if action not taken |

| The project is ON TRACK the week of 1/26/2026 – 2/6/2026, due to the following: | Due to setting up GitHub, and getting a basic server running with some of the required features finished, as listed below - Basic Hosting on a machine-to-machine basis - Socket Connection Infrastructure successfully running - Host registration complete - Page structure layout planning begun - Logo Design Started |
| --- | --- |
| Issues: | Figuring out single-page application necessity/implementation (Or investigating socket connections in the alternative) |
| Milestones accomplished on the week(s) of 1/26/2026 – 2/6/2026: | Hosting Solved Socket Connection Started Handled Registering the Host |
| Milestones planned this week, but not achieved with variance: | Host Bypasses Login Screen Basic User Management |
| Milestones planned for next week: | Basic User Management Host Bypasses Login User Login System (Tokening of a sort) |
| Areas/questions for discussion: | Currently, nothing of note |