| # Project Status Report | Overall Status:  On Track |
| --- | --- |

# GamemasterScrawl (5) Parker Hoffman						Date: 2/23/2026

| ## Status Code Legend |  |
| --- | --- |
| - On Track: Project is on schedule | - High Risk: At risk, with a high risk of going off track |
| - At Risk: Milestones missed but date intact | - Off Track: Date will be missed if action not taken |

| The project is ON TRACK the week of 2/10/2026 – 2/23/2026, due to the following: | - Started 3D manipulation - Basic Object creation - Designed Map Editor Screen |
| --- | --- |
| Issues: |  |
| Milestones accomplished on the week(s) of 1/26/2026 – 2/6/2026: | Initial implementation of 3D Styling Established |
| Milestones planned this week, but not achieved with variance: | User can place blocks Map Persistence across runtimes |
| Milestones planned for next week: | User can place blocks Map Persistence across runtimes |
| Areas/questions for discussion: | Currently, nothing of note |