| # Project Status Report | Overall Status:  On Track |
| --- | --- |

# GamemasterScrawl (5) Parker Hoffman						Date: 4/5/2026

| ## Status Code Legend |  |
| --- | --- |
| - On Track: Project is on schedule | - High Risk: At risk, with a high risk of going off track |
| - At Risk: Milestones missed but date intact | - Off Track: Date will be missed if action not taken |

| The project is ON TRACK the week of 3/22/2026 – 4/5/2026, due to the following: | - Logo/Favicon completed - Token Creation Working |
| --- | --- |
| Issues: | - Time |
| Milestones accomplished on the week(s) of 1/26/2026 – 2/6/2026: | - Logo/Favicon completed - Token Creation Working |
| Milestones planned this week, but not achieved with variance: | - Token Rendering - Token Addition to map |
| - Milestones planned for next week: | - Token Addition to map - Token Rendering - Token Selection - Token Manipulation |
| Areas/questions for discussion: | - Letter of recommendation |