| # Project Status Report | Overall Status:  On Track |
| --- | --- |

# GamemasterScrawl (5) Parker Hoffman						Date: 3/8/2026

| ## Status Code Legend |  |
| --- | --- |
| - On Track: Project is on schedule | - High Risk: At risk, with a high risk of going off track |
| - At Risk: Milestones missed but date intact | - Off Track: Date will be missed if action not taken |

| The project is ON TRACK the week of 2/23/2026 – 3/8/2026, due to the following: | - Started 3D Map Editing - Correctly Renders room based off of persistent storage - Material selection and block placement |
| --- | --- |
| Issues: | - Not satisfied with Block additions |
| Milestones accomplished on the week(s) of 2/23/2026 – 3/8/2026: | - 3D block placement - Material Selection - Changes saved - Cleaned up 3D rendering |
| Milestones planned this week, but not achieved with variance: | - Feature placements (teleporters, room ties, etc.) - Material Uploads |
| Milestones planned for next week: | - Refine 3D interactions - Material Uploading - Some basic Feature Blocks - Begin Tokens |
| Areas/questions for discussion: | Currently, nothing of note |